Capstone Project Report

Report 5 – Software Test Documentation

– Hanoi, October 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	4

2.1 Testing Types	4

2.2 Test Levels	4

2.3 Supporting Tools	4

3. Test Plan	4

3.1 Human Resources	4

3.2 Test Environment	5

3.3 Test Milestones	5

3.4 Test Flow

4. Test Cases	5

5. Test Reports	5

6. Bug Management

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 05/10/2026 | A | Trung | Create document – test documentation for all FRs (Release 1, 9 modules) |
| 22/10/2026 | M | Trung | Update test execution results for FR 3.6.15 and FR 3.6.28–3.6.32 (Mail Template & Watermark) - 109 test cases passed |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

Features and Functions: all 126 Function Requirements of BrandHub – AI-Powered Multi-Channel Content Platform, Release 1, as specified in Report 3 Software Requirement Specification, will undergo testing. This covers the 9 modules 3.2 Authentication, 3.3 Profile, 3.4 Agency & Workspace, 3.5 Media Package, 3.6 Content & Task, 3.7 AI Features, 3.8 Publishing, 3.9 Billing and 3.10 Admin, implemented across the business-service, publisher-service (Spring Boot 3) and ai-service (FastAPI) backends. This process assesses functional correctness, data validation and error handling for each FR; to ensure thorough coverage, both normal operation and edge cases are examined closely. Performance, load, security penetration and front-end UI automation are out of scope for this release.

Two test levels are applied, each with its own purpose. Unit Testing: each FR owner tests the function he or she implemented in isolation, verifying that it returns the correct output for a given input before the code is merged; inputs and expected results are written as UTCID matrices in Report5_Unit Test.xls (126 FR sheets, 2287 cases, at least 15 per FR), and the acceptance criterion is that every case passes. System Testing: the same 2287 cases are re-written as end-to-end scenarios, each with procedure, pre-conditions and expected result, and executed against the running stack in Report5_Test Report.xlsx (9 module sheets); this verifies that the FRs behave correctly once integrated with the rest of the system, across up to 3 rounds. Integration and Acceptance Testing are not performed in this release.

Constraints and assumptions: at the time of writing, only 55 of the 126 FRs have code delivered, so only their test cases can be executed; the remaining 71 FRs are kept at status Pending ("Feature not implemented yet") until their implementation is complete. Test cases are derived from the FR specifications together with the actual code, so the error codes and messages verified match what the code returns. All test dates and results reported in this document are as of 05/10/2026.

## 2. Test Strategy

Three testing types are defined for this release, each covering a different aspect of correctness; they are applied at both the Unit and System levels, using the tools listed in section 2.3.

### 2.1 Testing Types

Functional (Normal) Testing – Objective: validate that each FR returns the expected result when given valid input, i.e. the feature behaves as specified under normal operating conditions. Technique: happy-path cases derived directly from the FR specification. Completion Criteria: all normal cases for the FR pass.

Boundary Testing – Objective: confirm that each validated field behaves correctly at its limits (minimum/maximum length, exact threshold values, the 0/1/last-item cases). Technique: boundary value analysis applied to every validated input field of the FR. Completion Criteria: all boundary cases for the FR pass.

Abnormal (Negative) Testing – Objective: verify that invalid input, missing permission, not-found, duplicate and wrong-state requests are rejected and return the documented error code rather than succeeding or crashing. Technique: error guessing combined with a role/permission matrix for each FR. Completion Criteria: every error code documented for the FR is exercised and passes.

### 2.2 Test Levels

Unit Testing: individual functions of each FR are tested in isolation, using JUnit 5 and Mockito for the Spring Boot services and pytest for ai-service, so that each component is verified against its own expected inputs and outputs before being merged into the shared codebase. All three testing types are applied at this level. System Testing: once merged, the FRs are tested as part of the running stack through end-to-end scenarios executed per module, confirming that the implemented features work correctly together and meet the requirements as a whole. All three testing types are applied at this level too. Integration and Acceptance Testing are not planned for this release.

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional | X |  | X |  |
| Boundary | X |  | X |  |
| Abnormal | X |  | X |  |

### 2.3 Supporting Tools

Tools used for test design, execution and reporting:

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Unit test (Java services) | JUnit 5 + Mockito (Maven) | Open source | Managed by Spring Boot 3 |
| Unit test (ai-service) | pytest | Open source | Per ai-service requirements |
| Test case and report documents | Microsoft Excel | Microsoft | Excel 2019+ |
| Source control | Git | Open source | Latest |

## 3. Test Plan

### 3.1 Human Resources

Testing responsibilities are assigned by FR ownership: each member tests the FRs he or she implemented, and Trung, as test lead, oversees the testing process and consolidates the unit test and test report documents.

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Trung | Test lead, tester | FR 3.2 Authentication, 3.3 Profile, 3.4 Agency & Workspace, 3.6.10, 3.6.15, 3.6.28–3.6.32; consolidate Report 5 |
| Lộc | Tester | FR 3.5 Media Package, 3.6.1–3.6.3, 3.6.36, 3.7.4, 3.7.5 |
| Phước | Tester | FR 3.6.4–3.6.9, 3.6.22–3.6.27, 3.8 Publishing |
| Tuấn | Tester | FR 3.6.11–3.6.14, 3.6.16–3.6.21, 3.6.33–3.6.35, 3.7.3, 3.7.8, 3.7.10, 3.9 Billing, 3.10.3 |
| Ân | Tester | FR 3.7.1, 3.7.2, 3.7.6, 3.7.7, 3.7.9, 3.10 Admin (except 3.10.3) |

### 3.2 Test Environment

The test environment used for this release is as follows:

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Application servers | business-service (8081), api-gateway (8080), publisher-service (8083), ai-service (8082) | In-house | Spring Boot 3 / FastAPI |
| Databases | PostgreSQL, MongoDB Atlas, Redis, ChromaDB, Neo4j | Open source / MongoDB | PostgreSQL 17 |
| Message broker | RabbitMQ | Open source | - |
| Web browser | Google Chrome | Google | Latest |

### 3.3 Test Milestones

The test milestones planned for this release are as follows:

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Unit test case design (126 FRs, 2287 cases) | 05/10/2026 | 05/10/2026 |
| System test Round 1 | 05/10/2026 | 05/10/2026 |
| System test Round 2 (re-test failed/pending) | TBD | TBD |
| System test Round 3 | TBD | TBD |

### 3.4 Test Flow

The testing flow for each release round proceeds as follows: the FR owner first writes and runs the unit test cases (UTCID) against the code on the feature branch, and the feature is only merged once all unit cases pass; after merge, the tester executes the corresponding system test scenarios against the shared environment for that round (Round 1 on 05/10/2026) and records the Passed/Failed/Pending status directly in Report5_Test Report.xlsx; any case left Failed or Pending is carried forward and re-tested once the fix or the missing feature is delivered, in the next round.

## 4. Test Cases

The detailed test cases for this release are maintained in the two files below; please refer to them for full case-by-case results:

- Unit Test Cases: Report5_Unit Test.xls

- System Test Cases: Report5_Test Report.xlsx

## 5. Test Reports

The System Testing results of Round 1, as of 05/10/2026, are summarized below by module (source: Test Statistics sheet of Report5_Test Report.xlsx):

| Module | Passed | Failed | Pending | Total |
| --- | --- | --- | --- | --- |
| Authentication | 160 | 0 | 0 | 160 |
| Profile | 71 | 0 | 0 | 71 |
| Agency & Workspace | 394 | 0 | 0 | 394 |
| Media Package | 73 | 0 | 126 | 199 |
| Content & Task | 151 | 0 | 511 | 662 |
| AI Features | 122 | 0 | 84 | 206 |
| Publishing | 81 | 0 | 215 | 296 |
| Billing | 32 | 0 | 82 | 114 |
| Admin | 33 | 0 | 152 | 185 |
| Sub total | 1117 | 0 | 1170 | 2287 |

Analysis: of 2287 cases in total, 1117 Passed (48.84%), 0 Failed and 1170 remain Pending, so both the test coverage and the successful rate stand at 48.84% for this round. All test cases for Trung's functional requirements across Authentication, Profile, Agency & Workspace, and Content & Task (FR 3.6.10, FR 3.6.15 Watermark, and FR 3.6.28–3.6.32 Mail Template) have been fully executed and passed with 100% success rate. The remaining 1170 Pending cases belong to the remaining modules and will be completed by the respective team members.

## 6. Bug Management

Bugs found during unit or system testing are managed in Jira, project DA, with the following convention:

- Reporter: the tester who ran the case.

- Assignee: the FR owner, responsible for the fix.

- Status flow: To Do → In Progress → In Review → Done; a bug that cannot be reproduced or is out of scope is moved to Cancelled.

No bugs were raised during Round 1, since the 0 Failed count shown in the table above was obtained from the 1008 cases executed against the 55 FRs that already have code; any defect found in later rounds will be tracked through this same workflow.