Capstone Project Report

Report 5 – Software Test Documentation

– Hanoi, October 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	4

2.1 Testing Types	4

2.2 Test Levels	4

2.3 Supporting Tools	4

3. Test Plan	4

3.1 Human Resources	4

3.2 Test Environment	5

3.3 Test Milestones	5

4. Test Cases	5

5. Test Reports	5

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 05/10/2026 | A | Trung | Create document – test documentation for all FRs (Release 1, 9 modules) |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

Target of test: BrandHub – AI-Powered Multi-Channel Content Platform, Release 1. The scope covers the 126 Function Requirements of 9 modules: 3.2 Authentication, 3.3 Profile, 3.4 Agency & Workspace, 3.5 Media Package, 3.6 Content & Task, 3.7 AI Features, 3.8 Publishing, 3.9 Billing, 3.10 Admin. Backend services under test: business-service, publisher-service (Spring Boot 3) and ai-service (FastAPI). Functional requirements are tested; performance, load, security penetration and front-end UI automation are out of scope for this release.

Two levels are applied. Unit test: one tested function per FR, in charge of the FR owner, inputs and expected results written as UTCID matrices (Report5_Unit Test.xls: 126 FR sheets, 2287 cases, at least 15 per FR); acceptance criterion is that every case passes. System test: the same 2287 cases written as end-to-end scenarios with procedure, expected result and pre-conditions (Report5_Test Report.xlsx: 9 module sheets), executed in up to 3 rounds. Integration and acceptance tests are not performed in this release.

Constraints and assumptions: 55 of 126 FRs have code at the time of writing, so only their cases are executed; the other 71 FRs keep status Pending ("Feature not implemented yet") until implemented. Test cases are derived from the FR specifications and the actual code (error codes and messages follow the code). Test date and results in this document are as of 05/10/2026.

## 2. Test Strategy

Three test types are selected for the functional scope: functional, boundary and abnormal (negative) testing. They are performed at the unit and system levels, using the tools listed in section 2.3.

### 2.1 Testing Types

Functional (Normal) – Objective: every FR returns the expected result for valid input. Technique: happy-path cases from the spec. Completion: all normal cases pass.

Boundary – Objective: limits behave correctly (min/max length, exact limit, 0/1/last item). Technique: boundary value analysis on each validated field. Completion: all boundary cases pass.

Abnormal (Negative) – Objective: invalid input, missing permission, not-found, duplicate and wrong-state requests are rejected with the documented error code. Technique: error guessing and role/permission matrix. Completion: every error code of the FR is covered and passes.

### 2.2 Test Levels

Unit: JUnit 5 + Mockito for Spring Boot services, pytest for ai-service; all three test types. System: scenarios executed per module against the running stack; all three test types. Integration and Acceptance are not planned for this release.

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional | X |  | X |  |
| Boundary | X |  | X |  |
| Abnormal | X |  | X |  |

### 2.3 Supporting Tools

Tools used for test design, execution and reporting:

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Unit test (Java services) | JUnit 5 + Mockito (Maven) | Open source | Managed by Spring Boot 3 |
| Unit test (ai-service) | pytest | Open source | Per ai-service requirements |
| Test case and report documents | Microsoft Excel | Microsoft | Excel 2019+ |
| Source control | Git | Open source | Latest |

## 3. Test Plan

### 3.1 Human Resources

Each member tests the FRs he or she implemented (owner per FR list); Trung consolidates the unit test and test report documents.

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Trung | Test lead, tester | FR 3.2 Authentication, 3.3 Profile, 3.4 Agency & Workspace, 3.6.10, 3.6.15, 3.6.28–3.6.32; consolidate Report 5 |
| Lộc | Tester | FR 3.5 Media Package, 3.6.1–3.6.3, 3.6.36, 3.7.4, 3.7.5 |
| Phước | Tester | FR 3.6.4–3.6.9, 3.6.22–3.6.27, 3.8 Publishing |
| Tuấn | Tester | FR 3.6.11–3.6.14, 3.6.16–3.6.21, 3.6.33–3.6.35, 3.7.3, 3.7.8, 3.7.10, 3.9 Billing, 3.10.3 |
| Ân | Tester | FR 3.7.1, 3.7.2, 3.7.6, 3.7.7, 3.7.9, 3.10 Admin (except 3.10.3) |

### 3.2 Test Environment

Test environment:

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Application servers | business-service (8081), api-gateway (8080), publisher-service (8083), ai-service (8082) | In-house | Spring Boot 3 / FastAPI |
| Databases | PostgreSQL, MongoDB Atlas, Redis, ChromaDB, Neo4j | Open source / MongoDB | PostgreSQL 17 |
| Message broker | RabbitMQ | Open source | - |
| Web browser | Google Chrome | Google | Latest |

### 3.3 Test Milestones

Test milestones:

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Unit test case design (126 FRs, 2287 cases) | 05/10/2026 | 05/10/2026 |
| System test Round 1 | 05/10/2026 | 05/10/2026 |
| System test Round 2 (re-test failed/pending) | TBD | TBD |
| System test Round 3 | TBD | TBD |

## 4. Test Cases

Test cases follow the provided templates:

- Unit Test Cases: Report5_Unit Test.xls

- System Test Cases: Report5_Test Report.xlsx

## 5. Test Reports

Round 1 result as of 05/10/2026 (source: Test Statistics sheet of Report5_Test Report.xlsx):

| Module | Passed | Failed | Pending | Total |
| --- | --- | --- | --- | --- |
| Authentication | 160 | 0 | 0 | 160 |
| Profile | 71 | 0 | 0 | 71 |
| Agency & Workspace | 394 | 0 | 0 | 394 |
| Media Package | 73 | 0 | 126 | 199 |
| Content & Task | 42 | 0 | 620 | 662 |
| AI Features | 122 | 0 | 84 | 206 |
| Publishing | 81 | 0 | 215 | 296 |
| Billing | 32 | 0 | 82 | 114 |
| Admin | 33 | 0 | 152 | 185 |
| Sub total | 1008 | 0 | 1279 | 2287 |

Analysis: 2287 cases in total, 1008 Passed (44.08%), 0 Failed, 1279 Pending. Test coverage and successful coverage are both 44.08%. All Pending cases belong to the 71 FRs that are not implemented yet (Media Package 126, Content & Task 620, AI Features 84, Publishing 215, Billing 82, Admin 152); they will be executed in Round 2 and Round 3 once the code is delivered. Authentication, Profile and Agency & Workspace are fully covered with no failure.